# PHISHING WEBSITE DETECTION

Unit of Study: BIT310 Capstone 1

Assignment Title: Group Assignment 4 – Progressive Demo and Retrospective 2 (15%)

Submitted By: Muhammed Murtuza

Project Repository: github.com/Murtuzamohammed78692/Phishing_Website

## Solo Retrospective 2 Report

### 1. Review of Actions "To Try" from Retrospective 1

- Automating Pre-calculated Feature Matrices: This change proved to be very beneficial. I was able to avoid repeated compute cycles by saving the extracted feature matrices as local data binaries, which enabled me to train all four algorithms without any hassle, one after another.

- Having a Fixed Flask API Route Schema: I used a fixed schema of json responses (api/predict) ahead of time, which made development easier as my model inference wrapper could easily connect to the web interface without architectural issues.

### 2. What Went Well in Sprint 2

- Excellent Classifier Metrics: The ensembled Random Forest model adapted well to the non-linear interactions in the tabular dataset and was very robust to class imbalance issues.

- The ability to export the pipeline structure to a standalone file (phishing_model.pkl) was a great feature of the code for loading the model, as the Flask application server would process the incoming URL queries quickly.

- Independent Code Alignment: Data pipeline code and web routing code was managed independently, preventing integration conflicts and ensuring that data structures aligned 100% between training and inference scripts.

### 3. What Did Not Go Well (Solo Sprint Challenges)

- BeautifulSoup (High Processing Latency): Directly requesting HTML attributes at prediction time caused performance degradation. There was a notable time lag in the user submitted domain for slow loading, indicating a clear slowdown point in the execution of the Flask inference loop when loaded alone.

- Performance on local machine decreases: Exhaustive Grid Searches for hyperparameter optimization used up local computers' CPU's, making it difficult to write code or test the routes on the frontend at the same time.

- I took too long to work on that raw CSS layouts and visual tweaking of the form, as I had to get it "just right". This resulted in not so many hours that I had set aside for compiling early project logs.

### 4. Process Improvement Framework: Actions "To Try" in Kanban 3

I want to have a flawless deployment and complete review at the end of the sprint (Kanban 3).

- Action Item 1: Implement Request Timeout Rules

- Description: Implement strict request timeouts in the BeautifulSoup scraping module in the Flask backend. If the domain requested doesn't respond within   2 seconds, the system will switch back to text-only parsing of URL parameters, which retains sub-second UI response times.

    - Measurable Target: Do not freeze or time out the user interface on slow or offline websites.

- Action Item 2: Set Strict Writing Deadlines

- Description: Block out certain time periods to write at least 2 chapters of final report per day; use the official report template to ensure that all technical methodologies are recorded in detail.

- Objective: Finished a full draft of the full 24-page report at least three days before the final submission deadline.

- Action Item 3: Establish a Visualization Verification Routine

- Description: Go back through all saved confusion matrices, feature importance plots, and benchmarking graphs to ensure that they adhere to correct resolution and axis labelling conventions as required for final presentation.

- Measurable Target: All data charts should be displayed clearly in end demonstration slides.

## 5. Revised Product Backlog (Transitioning to Kanban 3)

The 5th phase is the revised Product Backlog (Transitioning to Kanban 3). All machine learning engineering, data cleaning, and web development user stories get moved into the all the final presentation/report generation tasks (Kanban 3):

[Agile Product Backlog Status Matrix]

├── SPRINT 1: KANBAN 1 (Status: 100% DONE)

│    └── Database Loading, Cleaning, & Feature Extraction ──────► DONE

│

├── SPRINT 2: KANBAN 2 (Status: 100% DONE)

│    ├── Train, Benchmark, & Tune 4 Classifiers (DT, RF, SVM, XGB)► DONE

│    └── Serialize Pipeline (.pkl) & Deploy Flask Web App Engine──► DONE

│

└── FUTURE SPRINT: KANBAN 3 (Status: TO DO)

├── [K3-1] Compile Comprehensive 24-Page Project Report ──► TO DO

├── [K3-2] Standardize Source Code & Repository Readme Layouts► TO DO

└── [K3-3] Design Final Capstone Project Demonstration Slides ► TO DO